Upon discussion with the client, these are the module they want to includeto their online system. This is separate with the business website.

**System modules**

**Profiling**

* Basic information data
* Contacts, ID’s, Address, etc..

**Reservations**

* Flights
  + Flight code
* Tours
  + FX code
* Cruise
* Car Rental
* Hotel

**Cashiering**

* Debit
* Credit

**Miscellaneous**

* Reports

**Products and weld Management**

* Products and services

**Administration**

* Update system dynamic data’s

|  |  |  |  |
| --- | --- | --- | --- |
| PROJECT STEP | EST.DAYS | EST.COST | COMMENT |
| Reasearch and Planning |  |  |  |
| Project Planning | 5 | 3,000 |  |
| Solution Design |  |  |  |
| Sitemap | 3 | 4,000 |  |
| User Workflow | 4 | 5,000 |  |
| Design |  |  |  |
| Look and Feel | 1 | 1,000 |  |
| Development |  |  |  |
| Profiling | 5 | 5,000 |  |
| Reservation | 10 | 13,000 |  |
| Cashiering | 10 | 10,000 |  |
| Misc Reports | 10 | 10,000 |  |
| Products and weld Management | 10 | 10,000 |  |
| Administration | 5 | 5,000 |  |
|  |  |  |  |
| TOTAL COST | 63 DAYS | 66,000 |  |

Note: exclude uploading the site, choosing a best and secured domain, hosting